# Exporting PDHC data to a general openEHR CDR

Assessment, strategy, and execution guide

PDHC platform — cdr.pdhc

2026-07-21

Table of Contents

# How to use this document

This is both a findings report and a learning guide. It is written for someone who knows PDHC well but is new to openEHR interoperability, and who has to actually execute the work.

- Part 1 teaches the openEHR concepts you need. Read this first; the rest will not make sense without it.

- Part 2 states what PDHC has today, with evidence from the running system.

- Part 3 explains precisely why today’s output cannot be sent to a general openEHR CDR.

- Part 4 is the recommended strategy.

- Part 5 is how to prove a target server can accept your data.

- Part 6 is the execution plan and the tickets that track it.

A one-line summary, if you read nothing else:

PDHC does not currently produce interoperable openEHR. The stored compositions are an openEHR-shaped internal artifact that a conformant server would reject. The correct move is to regenerate compositions from the canonical observation data against a real operational template — not to migrate the ones we have.

Update (2026-07-22) — consolidation decision. All openEHR production is being consolidated onto rosetta.pdhc, and cdr.pdhc’s parallel implementation retired. Two independent openEHR emitters existed (cdr/transformer.py and rosetta/openehr_converter.py) and made the same mistakes; the concern was homeless. Rosetta is the right home — its schema is already the canonical-core-plus-projections shape, it is closer to conformant, it carries the right security posture, and it is empty (nothing to migrate). Rosetta renders and delivers openEHR; cdr keeps FHIR/raw and the canonical store. The first live target is an external sandbox openEHR CDR, exercised from rosetta. Tracked by rollup #511 (this supersedes the earlier #487 plan). See Part 6 for the full ticket map.

# Part 1 — openEHR in ten minutes

openEHR and FHIR solve different problems, and the difference is the single biggest source of confusion when moving between them.

FHIR is a wire format for exchange. A server publishes a CapabilityStatement, and if you send a structurally valid Observation, it will generally accept it. Meaning is carried by terminology codes (LOINC, SNOMED).

openEHR is a modelling architecture for the record itself. Meaning is carried by structure — where a value sits in a defined tree — rather than primarily by codes. This has a direct consequence that catches everyone:

An openEHR CDR will reject a composition whose operational template it does not have. Capability is per-template, not per-server.

## The five concepts

Reference Model (RM). The fixed set of building blocks: COMPOSITION, OBSERVATION, ITEM_TREE, ELEMENT, and data types like DV_QUANTITY, DV_CODED_TEXT, DV_TEXT, DV_BOOLEAN, DV_DATE_TIME. The RM never changes per project. Every node in a real composition carries _type and archetype_node_id.

Archetype. A maximal, reusable definition of one clinical concept — for example openEHR-EHR-OBSERVATION.body_weight.v2. Written in ADL, published in the international CKM (Clinical Knowledge Manager). You normally reuse these; authoring new ones is a governance exercise.

Template / OPT. A template selects and constrains archetypes for one specific use case — “the vitals form we actually use”. The operational template (.opt) is the flattened, fully-resolved form the server consumes. This is the artifact that must exist on both sides. PDHC currently has none.

Composition. The unit committed to an EHR — one clinical document. It has mandatory attributes: language, territory, category, composer, archetype_details (with template_id), and context for event compositions.

EHR and AQL. Each patient has an EHR identified by a UUID, whose EHR_STATUS carries subject.external_ref — the namespace + id that lets you find a patient by your identifier. AQL (Archetype Query Language) is how you query across compositions; it is also the only honest way to prove data landed correctly.

## Composition serialisation formats

This choice drives most of the implementation effort.

| Format | What it looks like | Effort |
| --- | --- | --- |
| Canonical JSON/XML | The full RM tree, every _type and archetype_node_id explicit | Highest — you build the whole tree |
| FLAT / simSDT | Dot-separated paths against a web template, {"vitals/body_weight/.../weight\¦magnitude": 72.5} | Lowest — server expands it |
| STRUCTURED | Nested JSON mirroring template structure | Middle |

Recommendation: FLAT. It removes most of the code that is currently wrong, because the server does the RM scaffolding for you. Both EHRbase and Better support it.

# Part 2 — What PDHC has today

All statements below were verified against the code and the production database on 2026-07-21.

## The pipeline is FHIR end-to-end

gateway.pdhc builds FHIR R5 Observation resources and forwards them to CDR1. source_type: 'fhir' is hardcoded and there is no openEHR branch in the forwarder. CDR1 then derives an openEHR composition from that FHIR in cdr_app/app/services/transformer.py — roughly 90 lines of hand-written dictionary literals.

## Finding 1 — the composition is openEHR-flavoured, not RM-conformant

It borrows canonical key names (_type, archetype_details, DV_QUANTITY) but omits nearly everything the RM requires.

Actual stored composition from production (values shortened):

{
  "uid": "3b7f0013-c361-404d-8599-cdb43babcc86",
  "composition": {
    "_type": "COMPOSITION",
    "name": {"value": "smoke-408x2"},
    "archetype_details": {
      "archetype_id": {"value": "openEHR-EHR-COMPOSITION.report-result.v1"},
      "template_id": {"value": "generic"}
    },
    "context": {
      "start_time": {"value": "2026-07-08T21:09:21.901459+00:00"},
      "setting": {"value": "other care", "defining_code": {"code_string": "238"}}
    },
    "content": [{
      "_type": "OBSERVATION",
      "archetype_details": {"archetype_id": {"value": "openEHR-EHR-OBSERVATION.laboratory_test_result.v1"}},
      "data": {"events": [{
        "time": {"value": "2026-07-08T21:09:21.901459+00:00"},
        "data": {"items": [{"value": {"_type": "DV_QUANTITY", "magnitude": 4.08, "units": "mg/L"}}]}
      }]}
    }]
  }
}

Missing, each individually fatal to validation:

- No archetype_node_id anywhere. Every RM node requires one.

- No language, territory, category, composer — all mandatory on COMPOSITION.

- No ITEM_TREE / ELEMENT layer. data.items[] jumps straight to {"value": {...}}. The string _type: "ELEMENT" does not exist anywhere in the codebase.

- No rm_version, and archetype_details lacks _type: "ARCHETYPED".

- name is a bare {"value": ...} with no _type: "DV_TEXT".

- setting has a defining_code with no terminology_id, so it is not a valid CODE_PHRASE.

- No subject. The composition carries no patient reference at all.

## Finding 2 — all 7,065 compositions are semantically wrong

Production query result:

template_id | archetype_id                                       | count
 generic     | openEHR-EHR-OBSERVATION.laboratory_test_result.v1  |  7065

Every composition, without exception, is stored as a laboratory test result.

Root cause. transformer.py chooses the archetype from a hardcoded LOINC lookup table. But gateway emits PDHC concept GUIDs (urn:pdhc:concept) and never LOINC. The lookup therefore misses 100% of the time and every observation falls through to the lab-result fallback. Body weight, blood pressure, pulse — all labelled as lab results.

The loinc_archetype_map table that was designed to drive this is dead code: the model is defined, but nothing queries it, inserts into it, or seeds it. The transformer comment claims it is “loaded from DB at init”; that load does not exist.

## Finding 3 — this has never been validated against a real openEHR server

CAMBIO_DELIVERY_ENABLED=false in production. The delivery log contains exactly 2 openEHR rows, both pending, zero delivered. So the belief “we already produce openEHR” has never been tested against anything that validates.

## Finding 4 — supporting infrastructure is absent

- No template artifacts. No .opt, .adl, or .oet files exist in the repo. template_id is the literal string "generic" — and is in fact never written by any code path, so it is always the column default.

- No AQL. No AQL string, no /query/aql call, no query builder. The “AQL-lite” search endpoint was removed; only read-by-GUID survives.

- No UCUM validation or unit conversion. Whatever display string arrives lands directly in DV_QUANTITY.units. A source sending "lbs" for body weight produces a valid-looking composition with units: "lbs".

- Coded values essentially unhandled. DV_CODED_TEXT appears nowhere. LOINC coding is discarded in the FHIR→openEHR direction.

## Finding 5 — upstream value-typing defects

These originate in gateway and corrupt data before openEHR is even reached.

- Every value is passed through float(), so a categorical answer of "120" silently becomes a numeric valueQuantity — with the concept’s unit attached.

- Booleans become the strings "True" / "False".

- unit_display (human-readable) is used as the machine code.

- plan_definition_guid, requesting_org_guid and requester_user_guid never reach CDR1, because the forwarder calls the builder with sr_contexts=None.

# Part 3 — Why today’s output cannot be transferred

If you POST a current composition to a conformant openEHR CDR, it fails validation before it is ever stored. Concretely:

- No template. template_id: "generic" does not identify a real OPT. The server has nothing to validate against and rejects immediately.

- Missing mandatory RM attributes — language, territory, category, composer — each a hard validation error.

- Missing archetype_node_id on every node — the server cannot bind any value to a template path.

- Missing ELEMENT layer — values sit at a path that does not exist in any archetype.

- No subject — the server cannot associate the composition with an EHR.

- Wrong archetype — even if all the above were fixed, the data would be filed as lab results.

This is why the recommendation is regenerate, not migrate. Transforming the existing composition_json would carry defects 4, 5 and 6 into the target system, where they become much more expensive to correct.

# Part 4 — Recommended strategy: template-first

Where this work lives. Per the consolidation decision (#511), all of the build steps below are implemented in rosetta.pdhc, not cdr.pdhc. Rosetta already holds the right schema (a canonical cache plus FHIR / openEHR / OMOP projections) and the right security posture, and is empty of data. gateway.pdhc supplies the canonical observation (Steps 0 below); rosetta renders and delivers; cdr’s duplicate emitter is retired afterwards (#509).

## Step 0 — Fix the source before rendering (gateway)

Two gateway defects corrupt values before any rendering and must be fixed first, or rosetta will faithfully reproduce the corruption: numeric coercion of every value (categorical "120" → quantity) and booleans serialised as the strings "True"/"False" (#489), plus provenance dropped because the forwarder passes sr_contexts=None (#490). Then gateway emits a canonical observation block in its envelope (#500) as the single source both projections read.

## Step 1 — Model before you code

The real work is clinical modelling, not Python. Using Archetype Designer (free, web-based), build templates over existing CKM archetypes and export operational templates (.opt).

Start with the smallest set that covers real traffic — likely three:

- a vitals template (weight, height, BP, pulse, temperature, SpO2),

- a laboratory result template,

- a questionnaire / patient-reported template.

Commit the .opt files to the repo. They are source artifacts, not build output.

This step is a prerequisite for every following step. Nothing can be validated until an OPT exists.

## Step 2 — Re-key the archetype mapping on concept_guid

The dead loinc_archetype_map table has the right idea and the wrong key. Replace it with a mapping keyed on what PDHC actually carries:

concept_guid → (template_id, archetype_id, archetype_node_id, ucum_unit)

The unit is canonical on the plan.pdhc concept, so the UCUM code should be sourced from there — not from unit_display. Seed it, and make unmapped concepts a loud failure rather than a silent fallback. The current silent fallback is exactly what produced 7,065 mislabelled rows.

## Step 3 — Emit FLAT (simSDT), not canonical

Replace the hand-rolled dict builder with a FLAT emitter:

{
  "vitals/body_weight/any_event:0/weight|magnitude": 72.5,
  "vitals/body_weight/any_event:0/weight|unit": "kg",
  "vitals/context/start_time": "2026-07-08T21:09:21Z",
  "vitals/language": "sv",
  "vitals/territory": "SE",
  "vitals/composer|name": "gateway.pdhc"
}

The server expands this against the OPT and builds the RM tree. This eliminates the entire class of defects in Finding 1.

Response types then map cleanly:

| PDHC response_type | openEHR data type |
| --- | --- |
| numeric | DV_QUANTITY (with UCUM unit) |
| categorical | DV_CODED_TEXT |
| boolean | DV_BOOLEAN |
| dateTime | DV_DATE_TIME |
| text | DV_TEXT |

Note this requires fixing the upstream coercion bugs (Finding 5) first, or booleans will arrive as text and categoricals as quantities.

## Step 4 — Establish openEHR identity

Create one EHR per patient, with:

"subject": {"external_ref": {
  "namespace": "urn:pdhc:patient-guid",
  "id": {"value": "<pdhc patient_guid>"},
  "type": "PERSON"
}}

Then persist the returned ehr_id against the patient. Today the composition carries no subject at all, and the existing Cambio path uses Cambio’s patient id under namespace "cambio" — so the PDHC guid never appears on the openEHR side. Agreeing the namespace with the receiving party is a contractual decision, not a technical one.

## Step 5 — Generate from the canonical layer

Build compositions from the observation data, not from the stored composition_json. Treat the existing 7,065 compositions as disposable derived data. Keep the old table until the new path is verified, then drop it.

# Part 5 — Proving a target server can receive your data

## The question to ask first

Can we upload our own operational template, or must we use templates you already host?

If you control templates (typical for EHRbase), Steps 1–3 apply as written. If the vendor controls them, Steps 1–2 become “remodel PDHC data onto their template” — a different and larger project. Ask before designing anything.

## Capability probe, in order

1. Does it speak the openEHR REST API, and which version?

GET /rest/openehr/v1/definition/template/adl1.4    # lists uploaded OPTs
GET /rest/status                                   # EHRbase-specific

The spec’d base path is /rest/openehr/v1. Vendors differ — EHRbase, Better, DIPS, Cambio, Code24. Some also expose ADL2 at /definition/template/adl2.

2. Does it hold your template? If your template_id is not in that list, every composition POST fails. Upload it:

POST /rest/openehr/v1/definition/template/adl1.4
Content-Type: application/xml

Whether this succeeds is the answer to the question above.

3. Which composition formats does it accept? Canonical, FLAT, or STRUCTURED — this varies by vendor and is the most common integration surprise. Test with the format you intend to send.

4. Round-trip — the only proof that counts.

POST /rest/openehr/v1/ehr                          # create EHR
POST /rest/openehr/v1/ehr/{ehr_id}/composition     # commit one canary
POST /rest/openehr/v1/query/aql                    # read it back

Read back via AQL, not via composition GET — AQL exercises the server’s path indexing, which is where template mismatches actually surface:

SELECT c/uid/value,
       o/data[at0001]/events[at0002]/data[at0003]/items[at0004]/value/magnitude
FROM EHR e CONTAINS COMPOSITION c
     CONTAINS OBSERVATION o[openEHR-EHR-OBSERVATION.body_weight.v2]
WHERE c/archetype_details/template_id/value = 'pdhc_vitals.v1'

If magnitude and unit come back matching the source, you have a real capability proof. Anything less is not evidence.

## Probe result — the external sandbox (2026-07-23, #508)

The operator’s sandbox is https://openehr.phanera.se — Phanera’s “ASHA-PDHC”, a custom ASP.NET Core teaching platform that orchestrates docker-based openEHR CDR instances (backend behaviour consistent with EHRbase). Read-only probe findings:

- Can we upload our own OPT? — YES. /Tools/Templates accepts a multipart .opt/.xml upload (with versioning). Instance cdr1 (“PDHC CDR”) is empty — a greenfield target for our first template. This answers the gating question in the affirmative: we control templates.

- Composition ingest is FLAT JSON (single) or CSV (bulk, against a template) — which confirms Step 3’s FLAT recommendation directly from the target.

- AQL is available (/Tools/Aql) — the round-trip read surface for Step 4.

- Auth is ASP.NET form login (session cookie + antiforgery token), not HTTP Basic / OAuth2 / a REST bearer.

- The standard openEHR REST API (/rest/openehr/v1) is not exposed — it 404s even when authenticated. All access is via the app’s page handlers.

Consequence for delivery (#506). Because there is no spec REST endpoint, delivering into this sandbox means driving the app’s handlers (login → antiforgery → multipart POST of FLAT JSON, or CSV bulk-import), i.e. UI-automation rather than a REST client. Three options: (a) rosetta scripts the app handlers; (b) ask Phanera to expose the backend EHRbase REST with a token; (c) treat this sandbox as learning-only — walk its 4-step guide by hand — and point rosetta’s production delivery at a spec-REST CDR later. The emitter format (#504, FLAT) is unaffected and confirmed either way.

## A second test target you already have

Cambio’s service.xcdr sandbox is a real openEHR CDR, and the client code already exists in cambio_client.py (EHR create, composition POST, OAuth2). Delivery is currently disabled by flag.

Enabling it against the sandbox with the current payload would produce real validation errors — which is genuinely the fastest way to learn the target’s strictness. Treat that as a deliberate diagnostic experiment, not as a deploy, and read the resulting 4xx bodies carefully.

# Part 6 — Execution plan

Recommended order. Steps 1–2 are prerequisites for everything else; the two gateway defects should be fixed early because they corrupt data at source.

Tracked under rollup #511 (cdr.pdhc). This replaces the earlier #487 set, which was re-issued after the consolidation onto rosetta.pdhc (the old tickets are closed with forward pointers to their successors).

| Ticket | Service | Work | Depends on | Kind |
| --- | --- | --- | --- | --- |
| #489 | gateway | Fix value-typing defects (bool→string, categorical→quantity) | — | bug |
| #490 | gateway | Fix forwarder context loss + row.value crash | — | bug |
| #500 | gateway | Emit canonical observation block in the envelope | #489, #490 | build |
| #508 | rosetta | Capability probe of the external sandbox CDR | — | investigation |
| #501 | rosetta | Re-point input: canonical observation, not gateway FHIR | #500 | build |
| #502 | rosetta | Author operational templates (.opt) | #508 | modelling |
| #503 | rosetta | concept_guid → archetype/template map | #502 | build |
| #504 | rosetta | FLAT (simSDT) emitter from canonical | #501, #502, #503 | build |
| #505 | rosetta | EHR identity + subject external_ref | #502 | build |
| #506 | rosetta | openEHR REST delivery client → external sandbox | #504, #505, #508 | build |
| #507 | rosetta | AQL round-trip conformance harness | #506 | verification |
| #509 | cdr | Clip redundant openEHR software once rosetta is green | #504, #506 | cleanup |
| #510 | rosetta | Fix OMOP concept-id type violation | — | bug |

Critical path runs through #502 (templates) — the only step that is not primarily software. The external sandbox is the first delivery and conformance target (#506/#507/#508); Cambio’s service.xcdr remains a later, Cambio-specific target.

Redundant software is clipped, not left in place (#509). Once rosetta’s emitter and delivery round-trip green against the sandbox, cdr’s parallel openEHR path — transformer.py, openehr_api.py, the Cambio openEHR delivery branch, the dead loinc_archetype_map, and the openehr_compositions table (all 7,065 rows mislabelled, disposable) — is removed. Not before: while broken, it is still cdr’s only openEHR path.

The critical path runs through step 4. It is the only step that is not primarily a software task, and it is the one most likely to be underestimated. Budget real clinical-modelling time for it, and expect to iterate with whoever owns the receiving system.

## Glossary

| Term | Meaning |
| --- | --- |
| RM | Reference Model — openEHR’s fixed structural building blocks |
| Archetype | Reusable maximal definition of one clinical concept (ADL) |
| CKM | Clinical Knowledge Manager — the international archetype registry |
| Template / OPT | Use-case-specific constraint over archetypes; .opt is the runtime form |
| Composition | One clinical document committed to an EHR |
| EHR | Per-patient container, identified by UUID |
| AQL | Archetype Query Language |
| FLAT / simSDT | Path-based flat JSON serialisation of a composition |
| UCUM | Unified Code for Units of Measure — the expected unit coding |
| DV_* | RM data types (DV_QUANTITY, DV_CODED_TEXT, …) |

Prepared 2026-07-21. Findings verified against cdr.pdhc / gateway.pdhc source and the CDR1 production database. Tracked by tickets listed in the covering note.